# JM Smuckers DEV Deployment Release Notes

## March 12, 2026

## Deployment Information

| **Item** | **Details** |

|----------|-------------|

| **Deployment Date** | March 12, 2026 |

| **Environment** | Development |

| **Repository** | https://akuminadev.visualstudio.com/Smuckers |

| **Branch** | `feature/dev-deployment-mar-12-2026` |

| **Pull Request** | TBD (Create after branch push) |

| **Pipeline** | JMSmuckers-Headless-Dev |

| **Deployment Ticket** | [JMSMUC-196](https://akumina.atlassian.net/browse/JMSMUC-196) |

| **Total Tickets** | 3 |

| **Manual Steps Required** | Yes (JMSMUC-195) |

| **Release Label** | `dev-mar-12-2026` |

## Executive Summary

This DEV deployment includes **3 fresh items** currently in **Ready for Dev Deploy** status for JMSMUC. The release focuses on Our People widget reliability and UX consistency, plus a loading UI cleanup.

**Included today:**

- **JMSMUC-194**: Fix photo mismatch on Our People detail page

- **JMSMUC-195**: Constrain Our People results by publish date (requires manual deployment steps)

- **JMSMUC-176**: Remove loading bars via CSS remediation

## Tickets Included in This Deployment

### **[JMSMUC-194](https://akumina.atlassian.net/browse/JMSMUC-194) - Our People detail page not using the same photo defined in Our People content app**

- **Type**: Bug

- **Priority**: Medium

- **Status**: Ready for Dev Deploy

- **Labels**: None

- **Description**:

- Detail page image does not match the `ImageUrl` configured in the SmuckersTeam content app item.

- Expected behavior is consistent image rendering across home page, list view, and detail page.

- **Technical Scope**:

- Ensure detail page binds to `ImageUrl` from SmuckersTeam list item.

- Preserve existing select fields used by GenericListWidget.

- **Manual Steps**: None

- **Testing Notes**:

- Compare same person card across home/list/detail views.

- Verify detail page uses identical image asset as content app item.

### **[JMSMUC-195](https://akumina.atlassian.net/browse/JMSMUC-195) - Update Our People Query to only return items with SpotlightPublishDate <= Today**

- **Type**: Bug

- **Priority**: Medium

- **Status**: Ready for Dev Deploy

- **Labels**: manualdeployment

- **Description**:

- Current query returns all active items without publish-date gating.

- Required logic: `ItemActive = 1` AND `SpotlightPublishDate <= Today`.

- **Technical Scope**:

- Update ViewXML logic used by Our People widget query in `src/js/widgets/GenericListWidget/config/config.json`.

- Validate behavior for home page and list view instances.

- **⚠️ Manual Deployment Steps**:

1. Remove GenericListWidget instances.

2. Add SpotlightWidget instances to Home page and News List page.

- **Testing Notes**:

- Confirm future-dated records do not render.

- Confirm active records with publish date <= today render in expected order.

### **[JMSMUC-176](https://akumina.atlassian.net/browse/JMSMUC-176) - Loading bars**

- **Type**: Sub-task

- **Priority**: Medium

- **Status**: Ready for Dev Deploy

- **Labels**: dev-mar-09-2026

- **Description**:

- Validate presence of loading bars and apply CSS remediation to remove them.

- **Technical Scope**:

- Include and verify stylesheet update that removes loading bars.

- **Manual Steps**: None

- **Testing Notes**:

- Validate loading bars are no longer visible in affected pages/components.

## Pre-Deployment Checklist

- Confirm branch `feature/dev-deployment-mar-12-2026` is up to date with target commits.

- Create/validate pull request for DEV deployment.

- Confirm all included tickets remain in **Ready for Dev Deploy**.

- Confirm manual deployment owner is assigned for JMSMUC-195.

- Confirm pipeline `JMSmuckers-Headless-Dev` is available and green for latest run.

- Backup/record current page widget configuration before manual widget swap.

## Deployment Steps

Deploy branch `feature/dev-deployment-mar-12-2026` to DEV via `JMSmuckers-Headless-Dev`.

Perform manual steps for JMSMUC-195:

- Remove GenericListWidget instances.

- Add SpotlightWidget instances to Home page and News List page.

Validate smoke tests for home page, list page, and Our People detail page.

Validate loading UI behavior where JMSMUC-176 applies.

## Post-Deployment Verification

- Our People detail page image matches content app `ImageUrl`.

- Future-dated Our People records are hidden.

- Eligible active records display correctly.

- Loading bars are removed in targeted areas.

- No JavaScript console errors for affected widgets/pages.

- Content authors confirm expected behavior in DEV.

## Rollback Plan

Revert deployment commit(s) and re-run `JMSmuckers-Headless-Dev` pipeline to previous known-good build.

Restore previous widget configuration if manual steps were applied:

- Remove newly added SpotlightWidget instances.

- Re-add prior GenericListWidget instances with previous settings.

Re-validate home/list/detail page rendering after rollback.

Update deployment ticket `JMSMUC-196` with rollback reason and timeline.