# LA Courts PROD Deployment Release Notes

## March 30, 2026

## Deployment Information

| Item | Details |
| --- | --- |
| Deployment Date | March 30, 2026 |
| Environment | Production |
| Repository | https://akuminadev.visualstudio.com/_git/LACourts |
| Branch | `1.03.30.01` |
| Pull Request | TBD |
| Pipeline | LACourts-Headless-Prod |
| Deployment Ticket | [LAC-256](https://akumina.atlassian.net/browse/LAC-256) |
| Total Tickets | 4 |
| Manual Steps Required | Yes (LAC-244) |
| Release Label | `prod-mar-30-2026` |

## Executive Summary

This PROD deployment is prepared for LA Courts using the standard Akumina deployment workflow. This release includes 4 tickets that have been verified in the DEV environment and are ready for production deployment.

The confirmed scope centers on Resource Directory behavior updates plus employee phone display in PeopleSync-backed profile rendering.

Included tickets:

- LAC-239: Mobile Resource Directory clear filters visibility

- LAC-244: Resource Directory tile ordering by ABC

- LAC-245: Favorite star support in Resource Directory list view

- LAC-251: Employee phone mapping for profile display

## Release Gates

☑ Confirm included LAC tickets from live Jira.

☑ Confirm every included ticket is verified in DEV.

☐ Confirm the last successful `LACourts-Headless-Prod` run and derive the next branch name.

☑ Create or identify the Jira deployment tracking ticket.

☑ Confirm whether manual deployment steps exist in any included ticket description.

☐ Confirm required secondary pipelines based on final changed-path scope.

☐ Stakeholder notification complete.

☐ Deployment window confirmed.

## Provisional Scope From Current Repo State

The current LAC working tree and changed-path artifacts suggest the following technical areas may be part of this release:

### Search and Widget Changes

- `project/main/src/js/widgets/GenericSearchListWidget/config/config.json`

- `project/main/src/js/widgets/GenericSearchListWidget/js/widgets/GenericSearchListWidget.js`

- `project/main/src/js/widgets/GenericSearchListWidget/views/tileview.html`

- `project/main/src/js/library/digitalworkplace.custom.js`

### View and Template Changes

- `project/main/src/js/widgets/EmployeeDetailWidget/views/lasc-employedetailhive.html`

- `project/main/src/content/templates/CourtResources/TileView.html`

- `project/main/src/content/templates/curatednewswidget/curatednews.html`

- `project/main/src/masterpage/lasc-virtualmasterpagehivedeptvisiblemenu.html`

- `project/main/src/masterpage/lasc-virtualmasterpagehivevisiblemenu.html`

### Build and Site Definition Changes

- `project/main/build/sitedefinitions/Delivery/ContentApps/CourtResources_AK.json`

- `project/main/build/sitedefinitions/Delivery/VirtualPages/CourtResources.json`

- `project/main/build/sitedefinitions/digitalworkplacewidgets/widgetpackages/CourtResources/TileView.html`

- `project/main/sitedefinitions/digitalworkplacewidgets/widgetpackages/CourtResources/TileView.html`

## Pipeline Requirements

### Required

☐ `LACourts-Headless-Prod`

### Candidate Additional Pipelines

☐ **Delivery Pipeline review required**

- Reason: current changed paths include `Delivery/VirtualPages` artifacts.

☐ **Central Site Widgets pipeline review required**

- Reason: current changed paths include widget package and widget source artifacts.

Final pipeline requirements must be confirmed after the live Jira-backed release scope is locked.

## Tickets Included in This Deployment

### **[LAC-239](https://akumina.atlassian.net/browse/LAC-239) - LOE: Mobile version of Resource directory does NOT show the Clear Filters link**

- **Type**: Bug

- **Priority**: High

- **Status**: Ready for Prod Deploy

- **Labels**: None

- **Description**:

- Resource Directory filters are visible in desktop view but missing on tablet and mobile layouts.

- **Technical Scope**:

- Restore filter visibility and usability for iPad/tablet and phone/mobile views.

- **Manual Steps**: None identified in Jira description.

- **Testing Notes**:

- Verify filters appear and function in tablet and mobile breakpoints.

- **DEV Verification**: Completed

### **[LAC-244](https://akumina.atlassian.net/browse/LAC-244) - LOE: Resource Directory - Tile ordering by ABC**

- **Type**: Task

- **Priority**: High

- **Status**: Ready for Prod Deploy

- **Labels**: manualdeployment

- **Description**:

- Resource Directory items need deterministic alphabetical ordering with support for explicit sort order.

- **Technical Scope**:

- Update sorting behavior for Resource Directory content and align it with a managed property-backed sort key.

- **Manual Steps**: Required. See Manual Deployment Steps section.

- **Testing Notes**:

- Verify alphabetical ordering and Sort Order precedence on Resource Directory results.

- **DEV Verification**: Completed

### **[LAC-245](https://akumina.atlassian.net/browse/LAC-245) - Resource directory - card view has favorite star - Enable "Favorite" (star) functionality in Resource Directory list view**

- **Type**: Task

- **Priority**: High

- **Status**: Ready for Prod Deploy

- **Labels**: None

- **Description**:

- Bring favorite star behavior from card view into list view for Resource Directory items.

- **Technical Scope**:

- Add favorite toggle behavior to list view and preserve state consistency with card view.

- **Manual Steps**: None identified in Jira description.

- **Testing Notes**:

- Verify star visibility, toggle behavior, and cross-view consistency.

- **DEV Verification**: Completed

### **[LAC-251](https://akumina.atlassian.net/browse/LAC-251) - Integrate and map employee phone numbers into PeopleSync for profile display**

- **Type**: Task

- **Priority**: Medium

- **Status**: Ready for Prod Deploy

- **Labels**: None

- **Description**:

- Employee phone numbers must be mapped into PeopleSync and displayed on profile pages.

- **Technical Scope**:

- Surface mapped phone data on employee profile rendering while handling missing values safely.

- **Manual Steps**: None identified in Jira description.

- **Testing Notes**:

- Verify phone display for users with source data and no regression for users without it.

- **DEV Verification**: Completed

## Manual Deployment Steps

### LAC-244

- Create new column.

- Create a calculated field with:

=IF(ISBLANK([Sort Order]),"999999",TEXT([Sort Order],"000000"))&"|"&LOWER(TRIM([Resource Title]))

- Create new managed property:

[{"PropertyName": "LACCOURTSORTORDERTITLE", "DisplayName": "Sort Order"}]

- Re-index `CourtResources_AK`.

## Pre-Deployment Checklist

☐ Confirm the final included ticket set from live Jira.

☐ Confirm branch name and source/base branch from Azure DevOps.

☐ Create or validate pull request for PROD deployment.

☐ Confirm all included tickets are verified in DEV environment.

☐ Confirm deployment owner and QA owner.

☐ Confirm `LACourts-Headless-Prod` is green for latest run.

☐ Confirm any Delivery Pipeline and Central Site Widgets pipeline requirements.

☐ Record current widget/page configuration if manual steps are required.

☐ Stakeholder notification sent and acknowledged.

☐ Deployment window scheduled and approved.

☐ Change management process completed (if required).

## Deployment Steps

- Create the dated PROD deployment branch `1.03.30.01` from the correct Azure DevOps source branch.

- Create the pull request and link all included LAC work items.

- Run `LACourts-Headless-Prod` for the deployment branch.

- Run any additional required pipelines if the final scope includes Delivery or widget-package changes.

- Apply documented manual deployment steps, if any.

- Execute smoke and targeted verification for all included features.

## Post-Deployment Verification

### General Smoke

☐ PROD headless site loads: `https://cloud-prod-fe-lacourts.onakumina.com/`

☐ No blocking JavaScript console errors on affected pages.

☐ No obvious asset load failures for changed pages or widgets.

### Targeted Functional Verification

☐ Generic Search List changes behave as expected for the affected instances.

☐ Court Resources tile and ordering behavior is correct where applicable.

☐ Employee Detail page renders work phone correctly for a known user record.

☐ Any curated news or masterpage updates render correctly.

☐ Any VirtualPages-backed experiences reflect the deployed changes.

### Cross-Environment Checks

☐ Delivery site integration remains functional.

☐ Central site integration remains functional.

☐ No regression in mobile rendering for touched widgets/views.

### Production-Specific Checks

☐ User acceptance testing completed for critical features.

☐ Performance metrics within acceptable ranges.

☐ No increase in error rates or failed requests.

☐ Analytics tracking functioning correctly.

## Rollback Plan

- Revert the deployment commit set or redeploy the previous known-good branch.

- Re-run `LACourts-Headless-Prod` against the rollback target.

- Re-run any secondary pipelines affected by this release if they were part of the deployment.

- Reverse any manual deployment steps using the pre-deployment configuration record.

- Update deployment ticket [LAC-256](https://akumina.atlassian.net/browse/LAC-256) with rollback reason, scope, and timestamp.

- Notify stakeholders of rollback and revised timeline.

## Contacts

- **Tech Lead**: Diego Rosa

- **PM**: Theresa Ferris

- **QA**: Ren Teutrault

- **Designer**: Luke Shuck

Environment references sourced from `c:/Git/LACourt/LACourts/runbookenv.md`.