# LA Courts (LAC) - DEV Environment Deployment

## Release 1.26.03.06.01 - March 6, 2026

### Deployment Information

- **Environment**: DEV

- **Date**: March 6, 2026

- **Branch**: 1.26.03.06.01

- **Deployment Ticket**: [LAC-240](https://akumina.atlassian.net/browse/LAC-240)

- **Total Tickets**: 10 (4 High Priority, 6 Medium Priority)

---

## Included Tickets

### High Priority Features & Fixes

#### LAC-235: Resource Directory - Hide "All" Filter from Filter Boxes

Type: Bug

Priority: High

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

Within the Resource Directory, when a user selects a filter from the left-hand filter panel, the results correctly update. However, when the user scrolls to the bottom of any filter box, an "All" checkbox appears. Clicking this "All" checkbox does not change the results, reset filters, or trigger any visible action, creating confusing UX.

Changes:

- Remove "All" checkbox from all Resource Directory filter panels

- No regression in existing filtering behavior

- Improved UX clarity for GO LIVE on Monday, March 9

Impact: Critical for GO LIVE - improves user experience and removes perceived broken functionality

---

#### LAC-233: Add "Clear Filters" Option to News/Listing Page Search

Type: Task

Priority: High

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

On the News & Updates listing page, when a user types search criteria into the search field, the results dynamically filter. Currently, the only way to return to the full set of cards is to manually delete the typed search term, which is not intuitive.

Changes:

- Add visible "Clear Filters" button when search/filter state is active

- Clicking button resets search term, dropdown filters, and any applied toggles

- Button positioned to the right of the "My interests" filter button

- UI styling consistent with Resource Directory implementation

- Full listing reloads without page refresh

Impact: Improved usability and consistency with Resource Directory filtering behavior

---

#### LAC-234: Typeahead Search – Hide SharePoint Delivery Site Name

Type: Task

Priority: High

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

When users type into the typeahead search, page results display the SharePoint Delivery site name (e.g., "courtspace-delivery"). This exposes internal site naming conventions and is not aligned with the branded experience.

Solution Implemented:

Modify display attribute to truncate or remove SharePoint site name from typeahead search results.

Options Evaluated:

1. Rename SharePoint site (High impact on URLs, links, integrations)

2. Modify display attribute to truncate after hyphen (Moderate impact, template change)

3. Remove site attribute from display entirely (Low impact, best UX)

Impact: Improved branding and user experience by hiding internal site naming

---

#### LAC-237: Fix Icons Disappearing Intermittently on Listing Pages

Type: Bug

Priority: High

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

When users navigate to listing pages (e.g., Resource Directory) containing many icons, some icons intermittently disappear. This behavior does not affect all users, and the missing icons sometimes reappear after a refresh or revisit.

Root Cause:

Likely related to caching or performance issues.

Changes:

- Investigate and implement performance optimization or cache adjustment

- Ensure all icons consistently display for all users

Impact: Resolves visual inconsistency and improves site reliability

---

### Medium Priority Performance & UX Improvements

#### LAC-236: Add "Clear Filters" Option to People Search

Type: Task

Priority: Medium

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

Within the People search experience, when users type a name into the search field or use the quick-select letter menu, results dynamically filter. Currently, there is no visible "Clear Filters" option. Users must manually remove search text or re-select letters to reset results.

Changes:

- Add visible "Clear Filters" button when search term is entered or quick letter filter is selected

- Clicking button resets search text and letter selection

- Restores full People directory listing

- Consistent UX with Resource Directory and News/Listing pages

Impact: Improves usability and discoverability, reduces friction when refining searches

---

#### LAC-201: Add Static Files to Headless Environment

Type: Sub-task

Priority: Medium

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

Apply LA Courts styles to throttle.html static file for headless environment.

Changes:

- Update throttle.html with LA Courts branding/styling

- File deployed to headless static files directory

Impact: Consistent branding across all site pages including error/throttle pages

---

### Performance Optimization Tasks (BPS Series)

#### LAC-193: BPS-205 - Lazy Loading Images

Type: Sub-task

Priority: Medium

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

Implement lazy loading for images to enhance performance by loading images only when they are in the viewport.

Changes:

- Implement lazy loading for all images across the site

- Images load only when they come into view during scrolling

- Based on UFA implementation pattern

Impact: Improved page load performance and reduced initial bandwidth usage

Reference: [UFA Implementation Example](https://akuminadev.visualstudio.com/UFA/_git/UFA/commit/7a82fce0f8a9b9843a8fdc6031dfcbcfd2e320b4)

---

#### LAC-212: BPS-226 - Hide Loading Bars and Spinner

Type: Sub-task

Priority: Medium

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

Remove unnecessary loading indicators (bars and spinners) to improve user experience.

Changes:

- Hide loading bars and spinners across the application

- Cleaner, more modern loading experience

⚠️ Manual Deployment Steps Required:

1. Add the following lines to the `.env` file in the LAC DEV environment:

Akumina.Digispace.ConfigurationContext.CONSTANTS.LOADER_STEPS_ENABLE_GETLOADINGTEMPLATE = false; Akumina.Digispace.ConfigurationContext.LoadingTemplateHtml = ''

Impact: Improved perceived performance and cleaner UI

Reference: [UFA Implementation Example](https://akuminadev.visualstudio.com/UFA/_git/UFA/commit/3ccf69fa3c29b554f49e48bd108dc1378dee8a1a)

---

#### LAC-194: BPS-225 - Footer and Header Default Height

Type: Sub-task

Priority: Medium

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

Adjust the default height of the footer and header to improve performance by preventing layout shifts.

Changes:

- Modify default height of footer and header

- Elements, especially in the header, do not load in different positions upon page refresh

- Reduces Cumulative Layout Shift (CLS)

Impact: Improved performance metrics and visual stability during page load

Reference: [UFA Implementation Example](https://akuminadev.visualstudio.com/UFA/_git/UFA/commit/db17330bf902c0e3b9091b9897ec21eddcb363fd)

---

#### LAC-196: BPS-220 - Profile Image Preload

Type: Sub-task

Priority: Medium

Status: Ready for Dev Deploy

Assignee: Theresa Ferris

Description:

Preload profile images to improve loading time and enhance user experience.

Changes:

- Implement profile image preloading

- Applied to delivery and department masterpages

- Images available faster during page load

Impact: Improved perceived performance for user profiles

References:

- [UFA Commit 1](https://akuminadev.visualstudio.com/UFA/_git/UFA/commit/5ba50be7b0b4085df890e49aa05b45ad781a41b5)

- [UFA Commit 2](https://akuminadev.visualstudio.com/UFA/_git/UFA/commit/0228f3d9c3825bed38b8c3981cd1ba8cc53fd441)

---

## Deployment Summary

### Code Deployment (Automated)

All 10 tickets will be deployed via the LACourts-Headless-Dev pipeline from branch `1.26.03.06.01`.

### Manual Configuration (Required)

LAC-212: Environment configuration updates required in `.env` file (see ticket details above)

---

## Pre-Deployment Checklist

- [ ] All tickets verified in "Ready for Dev Deploy" status

- [ ] Release branch `1.26.03.06.01` created and tested

- [ ] All tickets tagged with release version label: `1.26.03.06.01`

- [ ] Pipeline configuration validated for LACourts-Headless-Dev

- [ ] Backup of current DEV environment completed

- [ ] Deployment window scheduled for March 6, 2026

- [ ] Manual deployment steps documented and reviewed (LAC-212)

- [ ] Stakeholders notified of deployment

---

## Post-Deployment Verification

### Standard Validation

- [ ] Site loads without errors

- [ ] Console free of critical errors

- [ ] All widgets render correctly

### High Priority Feature Validation

- [ ] **LAC-235**: Verify "All" checkbox removed from Resource Directory filters

- Navigate to Resource Directory

- Select various filters

- Scroll to bottom of filter groups

- Confirm "All" checkbox is not displayed

- [ ] **LAC-233**: Verify "Clear Filters" button on News/Listing pages

- Navigate to News & Updates page

- Enter search term or apply filters

- Confirm "Clear Filters" button appears

- Click button and verify all filters reset

- [ ] **LAC-234**: Verify SharePoint site name hidden in typeahead search

- Type search query in typeahead

- Review page results

- Confirm internal site name (courtspace-delivery) is not displayed

- [ ] **LAC-237**: Verify icons display consistently on listing pages

- Navigate to Resource Directory and other listing pages

- Verify all icons load properly

- Refresh page multiple times

- Test with different user accounts

### Medium Priority Feature Validation

- [ ] **LAC-236**: Verify "Clear Filters" button on People Search

- Navigate to People Directory

- Enter name or select letter filter

- Confirm "Clear Filters" button appears

- Click button and verify search resets

- [ ] **LAC-201**: Verify static files in headless environment

- Test throttle page displays with LA Courts styling

### Performance Optimization Validation

- [ ] **LAC-193**: Verify lazy loading images

- Navigate to pages with multiple images

- Open browser developer tools (Network tab)

- Scroll down page

- Confirm images load only as they enter viewport

- [ ] **LAC-212**: Verify loading bars and spinners hidden (⚠️ Manual config required)

- Confirm `.env` file updated with required configuration

- Navigate between pages

- Verify loading indicators are hidden

- [ ] **LAC-194**: Verify header/footer default height

- Refresh multiple pages

- Confirm header/footer elements don't shift position during load

- Test on desktop and mobile views

- [ ] **LAC-196**: Verify profile image preload

- Navigate to People Directory

- Click on user profiles

- Verify profile images load quickly without delay

---

## Rollback Plan

If critical issues are encountered:

1. **Immediate Actions**:

- Document the specific issue(s) encountered

- Notify stakeholders immediately

2. **Rollback Procedure**:

- Redeploy previous stable branch via LACourts-Headless-Dev pipeline

- If LAC-212 `.env` changes were applied, restore previous configuration

- Clear CDN cache if necessary

3. **Post-Rollback**:

- Verify site functionality restored

- Document root cause

- Create plan for re-deployment

4. **Stakeholder Communication**:

- Notify team of rollback completion

- Provide timeline for issue resolution

---

## Notes

- **GO LIVE Preparation**: This release includes critical fixes for GO LIVE on Monday, March 9, 2026

- **Performance Focus**: 4 of 10 tickets focus on performance optimization (BPS series)

- **UX Consistency**: Multiple tickets address filter/search UX consistency across the site

- **Manual Steps**: LAC-212 requires manual `.env` configuration changes

- **Testing Priority**: High priority tickets (LAC-235, LAC-233, LAC-234, LAC-237) should be tested first

---

## Contact Information

Deployment Lead: Diego Rosa

Project Manager: Theresa Ferris

Project: LA Courts (LAC)

Jira Deployment Ticket: [LAC-240](https://akumina.atlassian.net/browse/LAC-240)